Raportare Saptamanala

Radu Stoenescu

Saptamana 12.11.2012 -18.11.2012

**Activitati planificate pentru saptamana aceasta:**

* Gui Screen 1 Image file load and Analyze Button
* Crop Image based on user input
* Build tree structure of the doc after XML parsing
* Gui Screen 3 Edit Screen (Characters and lines edit)
* Textbox resize and move inside a SWING box container
* GUI Screen 3 Pagination & Edit Blocks
* Feed image section to tessaract and get text
* Documente de raportare/evaluare

**Activitati realizate saptamana aceasta:**

* Gui Screen 1 Image file load and Analyze Button
* Crop Image based on user input
* Build tree structure of the doc after XML parsing
* Gui Screen 3 Edit Screen (Characters and lines edit)
* Textbox resize and move inside a SWING box container

**Activitati planificate pentru saptamana viitoare:**

* Feed image section to tessaract and get text
* Documente de raportare/evaluare

**Probleme aparute:**

* Data model-ul folosit de SWING introduce probleme conceptuale total diferite si incompatibile cu un pattern MVC